# MezTal Digital Marketing SOW

Prepared for: Sarah Thomas (CEO, MezTal)

Prepared by George Gayl (george.gayl@meztal.com)

Objective:

Establish MezTal’s digital presence through a comprehensive digital marketing strategy, including a full website rebuild, optimization, and strategic content development aligned with sales frameworks, enhancing the company’s online representation, SEO visibility, and integrating existing LinkedIn content.

# Tasks and Deliverables

## 1. Comprehensive Website Audit and Gap Analysis

Detailed Subtasks:

- Audit current website for design, user experience, content quality, and SEO.

- Document technical issues (site speed, mobile responsiveness, broken links).

- Provide clear recommendations addressing all issues found.

Deliverable:

- Detailed website audit and gap analysis report.

## 2. Competitor Analysis

Detailed Subtasks:

- Identify and analyze key competitors’ websites and content.

- Document best practices, features, and gaps in competitors’ digital strategies.

- Provide recommendations based on findings.

Deliverable:

- Competitor analysis report with actionable recommendations.

## 3. Keyword Research and Content Mapping

Detailed Subtasks:

- Conduct keyword research to identify relevant high-value keywords.

- Map primary and secondary keywords explicitly to website pages and blog content.

Deliverable:

- Keyword research report and detailed content mapping document.

## 4. Website Rebuild & Redesign

Detailed Subtasks:

- Define updated design approach aligned with MezTal’s branding and industry standards.

- Wireframe new site layout prioritizing intuitive navigation, modern aesthetics, and mobile responsiveness.

- Develop website pages with updated designs aligned with MezTal’s strategic positioning.

- Create and submit an updated sitemap explicitly to Google.

Deliverable:

- Fully redesigned and functional MezTal website, live and optimized.

## 5. Analytics and Tracking Setup

Detailed Subtasks:

- Create and integrate Google Analytics account.

- Verify and set up Google Search Console.

Deliverables:

- Fully integrated Google Analytics and Google Search Console.

## 6. SEO On-Page Content Optimization

Detailed Subtasks:

- Optimize page titles, headings, meta descriptions, and URLs.

- Refine page content for readability, keyword relevance, and SEO best practices.

- Optimize image file names and alt texts.

Deliverable:

- All website content optimized for SEO.

## 7. Structured Internal Linking and Navigation

Detailed Subtasks:

- Optimize internal linking explicitly for SEO and user experience.

- Clearly restructure main website navigation.

Deliverable:

- Enhanced website navigation and internal linking.

## 8. Lead Capture Form Implementation

Detailed Subtasks:

- Identify ideal locations for lead capture forms.

- Design and integrate user-friendly lead capture forms throughout the site.

Deliverable:

- Fully integrated and optimized lead capture forms.

## 9. Content Strategy Setup and Blog Section Integration

Detailed Subtasks:

- Establish a content strategy explicitly based on sales frameworks (PAS, BAB, AIDA).

- Develop blog content explicitly around identified customer personas.

- Leverage historical email content to inform and enhance website copy.

- Integrate past successful LinkedIn posts into blog content.

Deliverable:

- Operational blog section with content strategy implementation aligned to sales frameworks, personas, and historical emails.

## 10. LinkedIn Integration

Detailed Subtasks:

- Integrate LinkedIn social icons clearly in footer and contact pages.

- Add LinkedIn profile links explicitly within team bios or leadership section.

Deliverable:

- Clear LinkedIn integration on website.

## 11. Technical SEO Enhancements

Detailed Subtasks:

- Implement structured data (Schema.org).

- Optimize image sizes, browser caching, and script loading to improve speed.

- Ensure complete mobile optimization across all pages.

Deliverable:

- Technical enhancements completed for optimal site performance.

# Summary of Deliverables

- Comprehensive audit and gap analysis report.

- Competitor analysis report.

- Keyword research and content mapping document.

- Fully redesigned MezTal website, live and optimized.

- Integrated Google Analytics and Search Console.

- SEO-optimized website content.

- Enhanced website navigation and internal linking.

- Operational lead capture forms.

- Blog section fully operational, aligned with content strategy, sales frameworks, and historical content.

- Integrated LinkedIn presence on website.

- Completed technical SEO enhancements.